Business Requirements Document (BRD)

School Management System

Document Version: 1.0
Date: October 25, 2025
Project Name: School Management System
Document Owner: Business Analysis Team
Status: Approved

Table of Contents

- Executive Summary

- Business Objectives

- Stakeholders

- Business Requirements

- Functional Requirements Overview

- Non-Functional Requirements

- Assumptions and Constraints

- Success Criteria

- Project Timeline

- Approval

Executive Summary

Business Problem

Educational institutions face significant challenges in managing day-to-day operations efficiently. Manual processes, disconnected systems, and lack of real-time data lead to:

- Inefficient attendance tracking and reporting

- Delayed communication with parents and staff

- Complex fee management and payment reconciliation

- Difficult employee management and payroll processing

- Limited insights into student performance and institutional metrics

- Security concerns with manual authentication systems

Proposed Solution

A comprehensive, cloud-based School Management System that integrates all school operations into a unified platform with:

- Automated attendance tracking with biometric integration

- Real-time notifications to stakeholders

- Streamlined fee collection and payment processing

- Integrated HRMS for employee lifecycle management

- Role-based access control with granular permissions

- Advanced analytics and reporting capabilities

- Mobile-friendly interface for accessibility

Business Value

- Operational Efficiency: 60% reduction in administrative time

- Cost Savings: ₹5-10 lakhs annually per institution

- Improved Accuracy: 95%+ accuracy in attendance and fee records

- Enhanced Communication: Real-time notifications to parents and staff

- Better Decision Making: Data-driven insights through analytics

- Scalability: Support for 500-5000+ students per institution

Business Objectives

Primary Objectives

- Automate School Operations

  - Eliminate manual attendance registers

  - Automate fee collection and receipt generation

  - Streamline student admission and enrolment processes

  - Digitize employee onboarding and payroll management

- Improve Data Accuracy and Accessibility

  - Real-time access to attendance, fees, and academic data

  - Single source of truth for all school information

  - Reduce data entry errors by 90%

  - Enable mobile access for stakeholders

- Enhance Stakeholder Communication

  - Instant notifications for attendance, fees, exam results

  - Multi-channel communication (Email, SMS, Push)

  - Parent portal for real-time updates

  - Staff collaboration tools

- Ensure Security and Compliance

  - Role-based access control

  - Biometric authentication for attendance

  - Audit trails for all transactions

  - Data privacy compliance (applicable regulations)

- Enable Data-Driven Decision Making

  - Comprehensive dashboards for management

  - Attendance and performance analytics

  - Financial reports and projections

  - Predictive insights (future enhancement)

Secondary Objectives

- Reduce paper consumption by 80%

- Improve parent satisfaction scores by 40%

- Decrease fee collection cycle time by 50%

- Enable remote access for administrators

- Support multi-branch operations (future)

Stakeholders

Primary Stakeholders

| Stakeholder | Role | Key Interests |
| --- | --- | --- |
| School Management | Decision Makers | ROI, operational efficiency, compliance |
| Administrative Staff | System Users | Ease of use, time savings, accuracy |
| Teachers | System Users | Attendance marking, student performance tracking |
| Parents | Information Consumers | Real-time updates, fee payment, student progress |
| Students | Subjects | Privacy, accurate records |

Secondary Stakeholders

| Stakeholder | Role | Key Interests |
| --- | --- | --- |
| IT Department | System Administrators | Reliability, security, maintainability |
| Finance Team | Financial Management | Accurate fee tracking, reconciliation |
| HR Department | Employee Management | Payroll accuracy, leave management |
| Regulatory Bodies | Compliance | Data privacy, audit trails |

Business Requirements

BR-001: Student Management

Priority: High
Business Need: Centralized student information management

Requirements:

- BR-001.1: System shall maintain complete student profiles including personal, academic, and contact information

- BR-001.2: System shall support student enrollment process from admission to alumni

- BR-001.3: System shall track student academic progress across classes and sections

- BR-001.4: System shall enable biometric enrollment for attendance tracking

- BR-001.5: System shall maintain student parent/guardian information with relationships

- BR-001.6: System shall support bulk student data import/export

Business Value: Reduces administrative overhead by 50%, improves data accuracy

BR-002: Attendance Management

Priority: High
Business Need: Automated, accurate attendance tracking

Requirements:

- BR-002.1: System shall support biometric device integration for automated attendance marking

- BR-002.2: System shall provide manual attendance entry option for backup scenarios

- BR-002.3: System shall calculate attendance statistics (daily, monthly, yearly)

- BR-002.4: System shall send attendance notifications to parents in real-time

- BR-002.5: System shall support offline attendance mode with synchronization

- BR-002.6: System shall generate attendance reports by class, section, date range

- BR-002.7: System shall track both student and employee attendance separately

Business Value: Saves 2+ hours daily, eliminates manual registers, improves accuracy to 99%+

BR-003: Examination Management

Priority: High
Business Need: Streamlined exam scheduling and result processing

Requirements:

- BR-003.1: System shall support exam schedule creation and management

- BR-003.2: System shall enable result entry and marks calculation

- BR-003.3: System shall generate report cards and transcripts

- BR-003.4: System shall notify students and parents of exam schedules and results

- BR-003.5: System shall provide performance analytics and trends

- BR-003.6: System shall support multiple grading systems

Business Value: Reduces result processing time by 70%, improves communication

BR-004: Fee Management

Priority: High
Business Need: Efficient fee collection and financial tracking

Requirements:

- BR-004.1: System shall support flexible fee structure configuration (one-time, recurring, installments)

- BR-004.2: System shall enable online and offline payment collection

- BR-004.3: System shall generate fee receipts automatically

- BR-004.4: System shall send fee due reminders to parents

- BR-004.5: System shall provide payment reconciliation reports

- BR-004.6: System shall track outstanding fees and defaulters

- BR-004.7: System shall support multiple payment methods (cash, online, cheque)

- BR-004.8: System shall integrate with payment gateways (future)

Business Value: Improves collection efficiency by 60%, reduces payment disputes

BR-005: HRMS (Human Resource Management)

Priority: High
Business Need: Comprehensive employee lifecycle management

Requirements:

- BR-005.1: System shall support employee onboarding process

- BR-005.2: System shall maintain employee profiles with documents

- BR-005.3: System shall track employee attendance and working hours

- BR-005.4: System shall manage leave applications and approvals

- BR-005.5: System shall automate payroll calculation based on salary structure

- BR-005.6: System shall process allowances and deductions

- BR-005.7: System shall generate payslips and salary reports

- BR-005.8: System shall support performance review management

- BR-005.9: System shall track employee designations and departments

Business Value: Reduces payroll processing time by 80%, eliminates calculation errors

BR-006: User Management and Security

Priority: Critical
Business Need: Secure access control and user management

Requirements:

- BR-006.1: System shall support role-based access control (RBAC)

- BR-006.2: System shall provide menu-level permission management

- BR-006.3: System shall support multiple user types (Admin, Teacher, Parent, Student)

- BR-006.4: System shall enable dynamic role and permission assignment

- BR-006.5: System shall maintain audit logs for all user actions

- BR-006.6: System shall support password policies and reset mechanisms

- BR-006.7: System shall provide single sign-on capability (future)

Business Value: Ensures data security, prevents unauthorized access, enables compliance

BR-007: Notification System

Priority: Medium
Business Need: Real-time stakeholder communication

Requirements:

- BR-007.1: System shall send notifications via Email, SMS, and Push channels

- BR-007.2: System shall support notification templates for different events

- BR-007.3: System shall enable bulk notification sending

- BR-007.4: System shall track notification delivery status

- BR-007.5: System shall support notification scheduling

- BR-007.6: System shall provide notification preferences for users

Business Value: Improves communication response time by 90%, reduces manual calls

BR-008: Reporting and Analytics

Priority: Medium
Business Need: Data-driven insights and decision making

Requirements:

- BR-008.1: System shall provide pre-built reports (attendance, fees, academic)

- BR-008.2: System shall enable custom report creation

- BR-008.3: System shall support report export in multiple formats (PDF, Excel)

- BR-008.4: System shall provide analytics dashboards for management

- BR-008.5: System shall visualize trends and patterns

- BR-008.6: System shall support role-based report access

Business Value: Enables strategic planning, identifies improvement areas

Functional Requirements Overview

Student Management Module

- Student registration and profile management

- Class and section assignment

- Academic history tracking

- Parent/guardian information management

- Student status management (Active, Inactive, Alumni)

- Document storage and management

Attendance Module

- Biometric device integration (fingerprint/facial recognition)

- Real-time attendance marking

- Manual attendance entry

- Attendance statistics and reports

- Parent notifications

- Offline mode with synchronization

- Leave tracking

Examination Module

- Exam schedule creation

- Marks entry and calculation

- Grade computation

- Report card generation

- Result publishing

- Performance analytics

- Parent notifications

Fee Management Module

- Fee structure configuration

- Fee collection and receipt generation

- Payment tracking and reconciliation

- Fee reminder notifications

- Outstanding fee reports

- Payment history

- Multiple payment mode support

HRMS Module

- Employee onboarding

- Employee profile management

- Attendance tracking

- Leave management

- Payroll processing

- Salary slip generation

- Performance reviews

- Department and designation management

User & Role Management

- User creation and profile management

- Role definition

- Permission assignment at menu level

- User-role mapping

- Dynamic menu generation based on permissions

- Password management

- Audit trail

Notification Module

- Email notifications

- SMS notifications

- Push notifications (mobile app - future)

- Notification templates

- Bulk notifications

- Scheduled notifications

- Delivery tracking

Non-Functional Requirements

NFR-001: Performance

- API response time shall be < 500ms for 95% of requests

- System shall support 1000+ concurrent users

- Database queries shall be optimized with proper indexing

- Page load time shall be < 3 seconds

NFR-002: Scalability

- System shall support 500-5000 students per institution

- System shall scale horizontally for increased load

- System architecture shall support multi-tenant deployment (future)

NFR-003: Availability

- System uptime shall be 99.9% (excluding planned maintenance)

- System shall have automated backup every 24 hours

- Recovery Time Objective (RTO): 4 hours

- Recovery Point Objective (RPO): 24 hours

NFR-004: Security

- All passwords shall be encrypted using industry-standard algorithms

- System shall enforce HTTPS for all communications

- System shall implement SQL injection prevention

- System shall maintain audit logs for 2 years

- System shall comply with data privacy regulations

NFR-005: Usability

- System shall be accessible via web browsers (Chrome, Firefox, Edge, Safari)

- System shall have responsive design for mobile devices

- System shall support English and local languages (future)

- User interface shall be intuitive requiring minimal training

NFR-006: Maintainability

- Code shall follow clean architecture principles

- System shall have comprehensive logging

- System shall support zero-downtime deployments

- Code coverage shall be > 80%

NFR-007: Compatibility

- System shall integrate with biometric devices via REST API

- System shall support payment gateway integration

- System shall support SMS gateway integration

- System shall support email service providers

Assumptions and Constraints

Assumptions

- Schools have internet connectivity for cloud-based deployment

- Schools can provide biometric devices for attendance

- Parents have access to email/SMS for notifications

- School staff have basic computer literacy

- Schools use standard academic calendar (configurable)

Constraints

- Budget: Initial development budget of ₹20-30 lakhs

- Timeline: MVP delivery in 6 months

- Technology: Must use .NET Core and SQL Server

- Compliance: Must comply with data protection regulations

- Infrastructure: Cloud deployment preferred (Azure)

- Resources: Development team of 4-6 developers

Dependencies

- Biometric device availability and compatibility

- Payment gateway API access

- SMS gateway service subscription

- Email service provider (SendGrid/SMTP)

- Cloud infrastructure provisioning

Success Criteria

Quantitative Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| User Adoption Rate | > 90% within 3 months | Active users / Total users |
| System Uptime | 99.9% | Monitoring tools |
| Attendance Accuracy | > 99% | Manual audit vs system |
| Fee Collection Improvement | 60% faster | Time comparison |
| Administrative Time Savings | 50% reduction | Staff surveys |
| Parent Satisfaction | 40% improvement | Feedback surveys |
| Support Tickets | < 10 per month | Helpdesk system |

Qualitative Metrics

- Positive feedback from school management

- Reduced manual errors in records

- Improved parent-school communication

- Enhanced data visibility for decision making

- Successful integration with biometric devices

- Smooth payroll processing without errors

Go-Live Criteria

- All critical bugs resolved

- User acceptance testing completed

- Staff training completed (90% attendance)

- Data migration validated (100% accuracy)

- Performance benchmarks met

- Security audit passed

- Backup and recovery tested

Project Timeline

Phase 1: Foundation (Months 1-2)

- Requirements finalization

- Technical architecture design

- Database schema design

- Development environment setup

- Core authentication module

Phase 2: Core Modules (Months 3-4)

- Student Management

- Attendance Management (basic)

- User & Role Management

- Menu-based permissions

- Basic reporting

Phase 3: Advanced Features (Months 5-6)

- Examination Management

- Fee Management

- HRMS Module

- Notification Service

- Biometric integration

- Advanced analytics

Phase 4: Testing & Deployment (Month 6+)

- Integration testing

- User acceptance testing

- Performance testing

- Security testing

- Staff training

- Data migration

- Go-live support

Risks and Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Biometric device compatibility issues | Medium | High | Early POC with actual devices |
| Scope creep | High | High | Strict change control process |
| Data migration challenges | Medium | High | Pilot migration, validation scripts |
| User resistance to change | Medium | Medium | Training, change management |
| Performance issues with scale | Low | High | Load testing, optimization |
| Third-party API failures | Low | Medium | Fallback mechanisms, retries |

Future Enhancements (Post-MVP)

Phase 2 (6-12 Months)

- Mobile application (iOS/Android)

- AI-based predictions (attendance patterns, fee defaults)

- Advanced analytics and dashboards

- Parent self-service portal

- Online admission process

- Library management

- Transport management

Phase 3 (12-24 Months)

- Multi-branch support

- Multi-language support

- Integration with learning management systems

- Student performance predictions

- Chatbot for common queries

- Virtual classroom integration

- Alumni management

Approval

This Business Requirements Document has been reviewed and approved by:

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Business Sponsor | [Name] | 2025-10-25 | _________ |
| Project Manager | [Name] | 2025-10-25 | _________ |
| Business Analyst | [Name] | 2025-10-25 | _________ |
| Technical Architect | [Your Name] | 2025-10-25 | _________ |
| Finance Head | [Name] | 2025-10-25 | _________ |

Appendix

A. Glossary

- RBAC: Role-Based Access Control

- HRMS: Human Resource Management System

- API: Application Programming Interface

- MVP: Minimum Viable Product

- SLA: Service Level Agreement

- RTO: Recovery Time Objective

- RPO: Recovery Point Objective

B. Reference Documents

- Technical Architecture Document

- Functional Requirements Specification (FRS)

- UI/UX Design Guidelines

- API Documentation

- Database Design Document

C. Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | 2025-10-01 | BA Team | Initial draft |
| 0.5 | 2025-10-15 | BA Team | Stakeholder review updates |
| 1.0 | 2025-10-25 | BA Team | Final approved version |

End of Business Requirements Document